**Veni Software System Report – April 22nd, 2015**

# Team Members

* Anant Kambli
* Brian MacKay
* Raleigh Murráy
* Shahed Shuman
* Kathryn Whitmire
* Michelle Mulkey (ex-officio)

# Period Covered

* From: Thursday, April 2
* To: Wednesday, April 21

# Plans for the April 22nd Milestone

The team is concentrating on project implementation. Advances are being made in all three areas: phone, middle tier and VistA (test implementation).

Specifically:

* Updates to phone UI
* Incorporated REST calls into phone application
* VistA test system’s functionality completed
* Middle tier application programming/implementation
* Work to keep the documentation up to date
* Project status – report

# Team Meetings

* Wednesday, April 15 (emergency conference via Skype)
  + Clarified use of RESTful communication in the UI implementation
* Saturday, April 18
  + Worked on phone UI implementation
  + Worked on Middle-Tier implementation
  + Worked on RESTful API and phone to middle-tier communication
* Sunday, April 19
  + Worked on coding implementation for all three parts
  + Finalized documentation
  + Finalized presentation slides
* Tuesday, April 21
  + Compiled finalized documentation
  + Finalized code

# Summary of Work by Team Member

* Anant Kambli
  + Continued work on UI prototyping/programming
  + Work on getting AJAX, JavaScript and REST wired into the Phone UI
  + Attended all team meetings
* Brian MacKay
  + Created middle tier API specification
  + Worked on the middle tier REST server (on Amazon cloud)
  + Completed middle tier database system (on Amazon Cloud)
  + Attended all team meetings (SME for RESTful communication)
* Raleigh Murráy
  + Setup node.js with EWD.js on the Amazon Cloud VistA instance
  + Helped get phone UI RESTful communication working
  + Provided VistA access to Brian
  + Attended team meetings on the 19th and 21st. (others missed due to prior family commitments)
* Shahed Shuman
  + Worked (with Anant Kambli) on phone UI, jQuery, AJAX, REST, etc.
  + Attended all team meetings
* Kathryn Whitmire
  + Updated the SW Project Plan, SRS, Operations Contracts, User Manual, and Testing Document
  + Updated dates in all documents to April 22nd 2015
  + Project management tasks
  + Attended all team meetings