**Veni Software System Report – February 19th, 2015**

# Team Members

* Anant Kambli
* Brian MacKay
* Raleigh Murráy
* Shahed Shuman
* Kathryn Whitmire

# Period Covered

* From: Thursday, February 5
* To: Wednesday, February 19

# Plans for the February 5th Milestone

* Review feedback from previous submission
  + Requirements Specification
  + Project Plan
  + Initial Use Cases
* Create draft of high-level architecture
* Updated deliverables
* Project status – report and presentation

# Team Meetings

* Saturday, February 7th
  + Elaborated on Use Cases
  + Mapped Use Cases to UI
  + Discussed communication between layers
  + Assigned work
* Tuesday, February 17th
  + Reviewed high level architecture
  + Prepared for Thursday class

# Other Team Efforts

* Attended UTD Programming in Python workshop
  + Sunday, February 8th
  + 5 hours

# Summary of Work by Team Member

* Anant Kambli
  + Prototyped phone UI
    - Login
    - Register
    - Initial Setup
    - Main menu
  + Created initial UI document
  + Attended both team meetings
* Brian MacKay
  + High-level architecture drawings
  + Summary PowerPoint presentation
  + This document
  + Attended both team meetings and Python class
* Raleigh Murráy
  + Investigated setting up VistA inside AWS EC2
  + Got initial implementation of VistA up and running
    - Can connect to it
    - Still needs work
  + Attended one meeting and Python class
* Shahed Shuman
  + Updated requirements
  + Working on start of Quality Attributes-based Architecture spec
  + Attended one team meeting
* Kathryn Whitmire
  + Updated MS Project view of project plan
  + Updated project plan document
  + Checked in V2 Project plan documents into repository
  + Attended Python class
  + Attended both team meetings